## Slide 1
MID-DEMONSTRATION · PHASE 2
InvestAI
An AI-Powered Investment Assistant for Beginner Investors
in the Colombo Stock Exchange (CSE)
Team Members
S. Sanjeev — Backend & Database Engineering
P. Sajeevan — Frontend & UI Integration
BSc (Hons) in Computer Science · Final Year Research Project · 2026

## Slide 2
AGENDA
What We'll Cover Today
A structured walkthrough of all four project objectives and where we stand
Project Vision & Architecture
The problem, our solution, and system design
Objective 1 — The AI Assistant
Personalized guidance for beginner investors
Objective 2 — Agentic Workflows
Real-time scraping + automated recommendations
Objective 3 — User Satisfaction
Trust, usability & feedback from real investors
Objective 4 — Performance Benchmarking
AI system vs. traditional research methods
Team Contributions & Roadmap
Individual work split and path to final submission
InvestAI | Mid-Demonstration Phase 2
2

## Slide 3
PROJECT VISION
Why InvestAI?
Bridging the knowledge gap for first-time CSE investors
The Problem
Beginner investors in Sri Lanka lack accessible, personalized financial education
Manually researching CSE stocks & news is slow, fragmented, and overwhelming
Generic robo-advisors don't adapt to individual risk tolerance or local market context
No affordable tool combines real-time data with plain-language investment guidance
Our Solution
An agentic AI assistant that reasons over live CSE market data & news
Personalized guidance based on each user's risk profile and goals
Automated scraping + sentiment analysis for timely, data-backed insights
A mobile-first experience built for first-time, everyday investors
InvestAI | Mid-Demonstration Phase 2
3

## Slide 4
SYSTEM DESIGN
System Architecture
How the mobile app, backend services, and AI pipeline work together
Mobile App
React Native + Expo
FastAPI Backend
REST + SSE Streaming
AI Agent Layer
Tool-calling · RAG
Supabase (Postgres)
Auth · pgvector · Data
Celery + Redis
Scheduled scraping & rules engine
CSE Scraper + Sentiment
Live prices, news, VADER scoring
Supabase Auth + OTP
Secure registration & verification
Firebase Cloud Messaging
Real-time push notifications
InvestAI | Mid-Demonstration Phase 2
4

## Slide 5
PROGRESS SNAPSHOT
Four Objectives, One Roadmap
High-level progress across all research objectives as of Phase 2
01
Build the AI Investment Assistant
70%
02
Evaluate Agentic Workflows & Scraping
55%
03
Assess User Satisfaction & Trust
20%
04
Benchmark vs. Traditional Methods
20%
InvestAI | Mid-Demonstration Phase 2
5

## Slide 6
OBJECTIVE 1
Build the AI Investment Assistant
"To develop an AI-powered investment assistant that delivers personalized financial education and investment guidance tailored to beginner investors in the Sri Lankan stock market."
Overall Progress
70%
Completed
15+ mobile screens built: Home, Chat, Portfolio, Watchlist, Learn, Auth flow, Assessment
FastAPI chat router with SSE streaming architecture
Database schema: users, portfolios, chat sessions, risk profiles
Supabase Auth: registration, OTP verification, login, password reset
In Progress
Wiring the agentic AI reasoning loop into the chat backend
Connecting the mobile Chat screen to live backend responses
Risk-profiling quiz results feeding into personalized advice
JWT verification hardening for secure sessions
Next Steps
Complete tool-calling loop (stock data, news, portfolio tools)
Full end-to-end: Register → Assess Risk → Chat → Recommend
Add Sinhala / Tamil language support
Polish onboarding & personalization UX
InvestAI | Mid-Demonstration Phase 2
6

## Slide 7
OBJECTIVE 1 · UI SHOWCASE
Product Walkthrough
Core screens built for the beginner-investor experience
UPLOAD UI SCREENSHOT
Home Dashboard
UPLOAD UI SCREENSHOT
AI Chat Assistant
UPLOAD UI SCREENSHOT
Portfolio Tracker
UPLOAD UI SCREENSHOT
Onboarding & Auth
InvestAI | Mid-Demonstration Phase 2
7

## Slide 8
OBJECTIVE 2
Evaluate Agentic Workflows & Live Data
"To evaluate the effectiveness of agentic workflows combined with real-time web scraping data in generating accurate and timely investment recommendations."
Overall Progress
55%
Completed
CSE market data scraper integrated with the exchange's live trade API
News scraper across 3 financial sources with deduplication
VADER sentiment analysis pipeline for headlines & summaries
Celery + Redis task queue with scheduled Beat jobs
pgvector migration for semantic (RAG) search over news
In Progress
Automated investment-rules checker (price / % change alerts)
Deploying Celery worker + beat on a persistent schedule
Capturing scrape success-rate & latency metrics
Next Steps
Run pipeline continuously for 2+ weeks to gather evaluation data
Compare AI-generated recommendations against actual price moves
Document accuracy & timeliness findings for the report
InvestAI | Mid-Demonstration Phase 2
8

## Slide 9
OBJECTIVE 2 · PIPELINE
Agentic Data Pipeline
From live market data to AI-ready insight, on an automated schedule
1
Scheduled Trigger
Celery Beat, every 15 min
2
Scrape CSE + News
Live prices & headlines
3
Sentiment Scoring
VADER analysis
4
Store & Embed
Postgres + pgvector
5
Agent Retrieval
RAG-powered answers
Engineering win: fixed the CSE trade-summary integration to pull directly from the exchange's live JSON API — removing brittle HTML scraping and improving data reliability.
InvestAI | Mid-Demonstration Phase 2
9

## Slide 10
OBJECTIVE 3
Assess User Satisfaction & Trust
"To assess user satisfaction, trust, and perceived usefulness of the AI assistant, including its automated investment features, through usability testing and user feedback from beginner investors."
Overall Progress
20%
Completed
Usability testing plan drafted (SUS + trust questionnaire)
Target participant profile defined: first-time CSE investors
In Progress
Stabilizing the core chat + dashboard flow ahead of testing
Preparing test scripts and consent / feedback forms
Next Steps
Recruit 8–10 beginner-investor participants
Run moderated usability sessions once Objective 1 flow is stable
Collect System Usability Scale (SUS) scores + qualitative feedback
Analyze trust & perceived-usefulness results for the final report
InvestAI | Mid-Demonstration Phase 2
10

## Slide 11
OBJECTIVE 4
Benchmark vs. Traditional Research Methods
"To measure and compare the system's technical performance, including data accuracy, response time, and reliability, against traditional stock research methods."
Overall Progress
20%
Completed
Benchmark methodology outlined (response time, data freshness, accuracy)
Baseline traditional-method comparison group identified (manual CSE lookup)
In Progress
Designing a lightweight request-timing / logging middleware
Defining accuracy metrics for scraped vs. official CSE data
Next Steps
Instrument API response-time & data-freshness logging
Run side-by-side trials: AI assistant vs. manual research
Compile comparative results into the final evaluation report
InvestAI | Mid-Demonstration Phase 2
11

## Slide 12
PROGRESS SUMMARY
Where InvestAI Stands Today
Objective 1 — AI Assistant
70%
Objective 2 — Agentic Workflows & Scraping
55%
Objective 3 — User Satisfaction
20%
Objective 4 — Performance Benchmarking
20%
41%
Overall Weighted
Progress
80%
UI / UX Layer
Complete
On Track
for Final Demo
InvestAI | Mid-Demonstration Phase 2
12

## Slide 13
TEAM
Individual Contributions
Each member's ownership across the InvestAI codebase
S. Sanjeev
Backend & Database Engineering
Designed the PostgreSQL schema & SQLAlchemy models (users, portfolios, chat, market data)
Built FastAPI routers: auth, chat, portfolio, stocks, dashboard, notifications
Implemented Supabase Auth flow: registration, OTP, login, password reset
Developed the CSE scraper, sentiment pipeline, and Celery task scheduling
Integrated Supabase (Postgres + pgvector) as the production backend
Led frontend-backend API integration and endpoint wiring
P. Sajeevan
Frontend & UI Integration
Built the React Native / Expo mobile application structure
Designed and implemented 15+ screens: Home, Chat, Portfolio, Watchlist, Learn
Built the full authentication UI flow (Login, Register, OTP, Reset Password)
Implemented the risk-profiling assessment & onboarding experience
Connected UI components to backend API services
Applied the InvestAI design system across all screens
InvestAI | Mid-Demonstration Phase 2
13

## Slide 14
LOOKING AHEAD
Roadmap to Final Submission
Concrete milestones between now and the final demonstration
1
Complete Core Integration
Finish agent tool-calling loop, connect chat UI to live backend, harden authentication
Weeks 1–2
2
Deploy & Stabilize Pipeline
Run scraping + rules engine on schedule; fix bugs surfaced in daily use
Weeks 2–3
3
Usability Testing (Obj. 3)
Recruit participants, run SUS testing, collect trust & satisfaction feedback
Weeks 3–4
4
Performance Benchmarking (Obj. 4)
Log response times & data accuracy; compare against manual research baseline
Weeks 4–5
5
Final Report & Demo Prep
Compile findings, polish UI, rehearse final demonstration
Week 6
InvestAI | Mid-Demonstration Phase 2
14

## Slide 15
Thank You
Questions & Discussion
S. Sanjeev
Backend & Database Engineering
P. Sajeevan
Frontend & UI Integration
github.com/sanjeev200009/investment_AI